Quick T-Plan

Decision Requirements and Open Questions Log

| Author | Chris Robertson |
| --- | --- |
| Date | 26 January 2026 |
| Version | 1.5 |
| Status | Draft for Product and Engineering decision |
| Audience | Product, Tech Lead, QA Lead |
| Deadline | Before refinement to avoid late churn and rework |

# Decision Summary

P1 items block story readiness. Resolve before refinement.

# Purpose

This document lists the decisions required to finalise Quick T-Plan behaviour and testing scope. It is written to remove ambiguity before build and reduce mid-sprint clarification loops.

# Why these decisions matter

Stops scope churn by making rules explicit and signed off.

Enables QA to write deterministic test cases and reduces defect ping-pong.

Prevents unsafe execution behaviour caused by unclear validation or recovery paths.

Avoids expensive rework where UI expectations and system behaviour drift.

# Evidence and assumptions

## Evidence rule

If behaviour is stated in an approved artefact, record it as evidence against the QT item.

If it is not stated, treat it as a decision or assumption. Do not implement based on inference.

Any option in this document is a proposal only until a decision is recorded in the Decision Record and referenced in Jira.

If a new rule is introduced during refinement, it must be explicitly agreed, versioned, and mapped to impacted QT items.

## Evidence pack used for this version

Quick T-Plan High Level Summary (business intent and stated eligibility criteria)

Quick T-Plan Happy Path with QT callouts (process flow and decision points)

Quick T-Plan UI design pack (screen states and copy visible in mock-ups)

Quick T-Plan open questions register v1.0 (QT-01 to QT-15)

# How to use this document

Review each question and select an option, or propose an alternative. Record the selected option in the Decision Record and link it to the relevant Jira story. QA can draft scenarios once P1 decisions are recorded.

# P1 decision summary

| ID | Decision needed | Owner | Due | Blocks |
| --- | --- | --- | --- | --- |
| QT-01 | Eligibility filtering location and data returned | Tech Lead | Before refinement | Template dropdown, test scope |
| QT-02 | Confirm eligibility rule set is complete and authoritative | Product | Before refinement | Template dropdown, edge cases |
| QT-03 | No eligible templates: empty state behaviour and messaging | Product and UX | Before refinement | User recovery path |
| QT-13 | Template retrieval failure behaviour | Product with Tech Lead | Before refinement | Resilience, QA scenarios |
| QT-04 | Validation matrix per order type plus error messages | Product | Before build start | ACs, QA coverage |
| QT-05 | When validation runs and how feedback is shown | Product and UX | Before build start | UX, automation strategy |
| QT-06 | Buy/Sell propagation rules across legs | Product with Tech Lead | Before build start | Critical correctness |
| QT-07 | Observable create and trigger state model | Tech Lead | Before build start | UI states, monitoring |
| QT-09 | Failure handling and recovery (retry, cancel, preserve inputs) | Product with Tech Lead | Before build start | Resilience and support |
| QT-08 | Ticket to T-Plan app handoff behaviour | Tech Lead | Before integration work | End-to-end flow |
| QT-14 | When the T-Plan app is unavailable: user-visible fallback | Product with Tech Lead | Before integration work | Operational resilience |

# Decision Record

Complete this table as decisions are made. This is the source of truth for what has been agreed.

| QT ID | Selected option | Decision owner | Decision date | Jira link | Notes |
| --- | --- | --- | --- | --- | --- |
| QT-01 |  |  |  |  |  |
| QT-02 |  |  |  |  |  |
| QT-03 |  |  |  |  |  |
| QT-13 |  |  |  |  |  |
| QT-04 |  |  |  |  |  |
| QT-05 |  |  |  |  |  |
| QT-06 |  |  |  |  |  |
| QT-07 |  |  |  |  |  |
| QT-09 |  |  |  |  |  |
| QT-08 |  |  |  |  |  |
| QT-14 |  |  |  |  |  |

# 1. Templates and eligibility

## QT-01: Where does eligibility filtering happen? [P1]

Why it matters: Affects performance, consistency, and testability. Prevents users seeing templates that cannot be executed.

Evidence: Current artefacts do not specify where eligibility filtering is applied or what data is returned to populate the ticket.

Options:

Option A: Apply eligibility rules before templates are shown in the ticket, so the ticket receives an already eligible list.

Option B: Provide a broader list to the ticket and apply eligibility rules within the ticket.

Option C: Apply a baseline filter before templates are shown, with the ticket applying an additional user specific filter if required.

## QT-02: What are the eligibility rules? [P1]

Why it matters: Prevents invalid template selection, rework, and disputes when a template appears but cannot be used.

Evidence: A baseline eligibility list is stated in current artefacts. Completeness and exceptions are not confirmed.

Options:

Option A: Treat the stated criteria as complete and enforce strictly.

Option B: Treat the stated criteria as the minimum. Any additional rules must be explicitly listed and signed off.

Option C: Expand the rule set now and lock it before build. Requires Product to enumerate the additional rules explicitly.

## QT-03: No eligible templates: what does the user see? [P1]

Why it matters: Ensures users can recover quickly without support escalation. Avoids dead ends and inconsistent guidance.

Evidence: An empty state and tooltip are shown in current artefacts. Final copy and whether the ticket provides a direct route to manage templates is not confirmed.

Options:

Option A: Disabled dropdown with tooltip explaining why no templates are available.

Option B: Inline message with an action to open or focus the T-Plan app for template management.

Option C: Hide the Quick T-Plan option entirely from the ticket.

## QT-13: Template retrieval failure: what happens? [P1]

Why it matters: Ensures predictable behaviour in degraded states and prevents inconsistent dropdown content.

Evidence: Service failure and timeout behaviour is not specified in current artefacts.

Options:

Option A: Show an error message, disable the dropdown, and provide a retry action.

Option B: Show last known templates with a clear warning that the data may be stale.

Option C: Show a generic unavailable message with no recovery action.

# 2. Validation and order entry

## QT-04: Validation rules by order type [P1]

Why it matters: QA cannot build coverage without a validation matrix. Reduces rejected trades and ambiguous errors.

Evidence: A validation matrix and user-visible error messages are not specified in current artefacts.

Options:

Option A: Minimal validation (required fields only).

Option B: Full validation aligned to agreed business rules for each order type.

Option C: Critical rules only, with remaining validation deferred to submit.

## QT-05: When does validation run? [P1]

Why it matters: Directly impacts UX and defect rates. Drives how QA automates and how users recover from mistakes.

Evidence: Validation timing is not specified in current artefacts.

Options:

Option A: Real-time (on each field change).

Option B: On blur (when the user leaves a field).

Option C: On submit only.

Option D: Hybrid (required fields earlier, complex rules on submit).

## QT-06: Buy/Sell propagation across legs [P1]

Why it matters: Wrong direction is a critical risk. QA needs deterministic rules for multi-leg scenarios.

Evidence: Current artefacts do not fully specify propagation rules across legs for all order types and mixes.

Options:

Option A: User sets each leg independently (no propagation).

Option B: First leg sets direction, other legs are pre-populated with the ability to override.

Option C: Locked propagation: all legs must match the first leg.

# 3. Create and trigger behaviour

## QT-07: Create and trigger: what states do we expose? [P1]

Why it matters: Prevents state drift and improves support diagnosis. Also drives QA assertions for state transitions.

Evidence: A complete state model is not specified in current artefacts.

Options:

Option A: Simple: Pending → Success or Failed.

Option B: Detailed: Pending → Validating → Creating → Triggering → Success or Failed.

Option C: Minimal: Success or Failed only (no intermediate states).

## QT-09: Failure handling: what can the user do? [P1]

Why it matters: Determines resilience and support load. Avoids users losing work or being left in an unsafe state.

Evidence: Failure recovery behaviour is not specified in current artefacts.

Options:

Option A: Retry only, preserving all inputs.

Option B: Retry or Cancel (preserve inputs on retry, clear on cancel).

Option C: Retry, Cancel, or save for later.

# 4. Ticket to T-Plan app handoff

## QT-08: Handoff behaviour [P1]

Why it matters: Core to the end-to-end flow. Without a clear handoff, success can look like failure to the user.

Evidence: Handoff behaviour is not fully specified in current artefacts.

Options:

Option A: The ticket attempts to open and focus the T-Plan app automatically.

Option B: The ticket shows a confirmation with an explicit user action to open the T-Plan app.

Option C: The ticket opens the app if it is not open, and focuses it if it is already open.

## QT-14: T-Plan app unavailable: what happens? [P1]

Why it matters: Prevents a hard stop and provides clear guidance when the app cannot be opened.

Evidence: App-unavailable behaviour and fallback guidance are not specified in current artefacts.

Options:

Option A: Show an error with a retry action and clear user guidance.

Option B: Confirm the request was created and provide a clear way to open the plan later, once the app is available.

Option C: Prevent the trigger and explain why.

# 5. Lower priority items

These items do not block starting work, but must be resolved to complete testing and release readiness.

## QT-10: Post execution reset [P2]

Why it matters: Avoids accidental repeats and improves repeat-use efficiency. Impacts regression tests.

Evidence: Post-success reset behaviour is not fully specified in current artefacts.

Options:

Option A: Full reset (clear all fields).

Option B: Partial reset (keep template selected, clear order details).

Option C: No reset (preserve everything with confirmation before repeat).

## QT-11: Latency and timeouts [P2]

Why it matters: Sets performance expectations and enables monitoring and QA timing assertions.

Evidence: Performance targets and timeouts are not specified in current artefacts.

Options:

Option A: 5 second timeout with spinner, then error.

Option B: 10 second timeout with progress indicator.

Option C: No timeout, wait indefinitely with a cancel option.

## QT-12: Naming and display conventions [P2]

Why it matters: Improves auditability and support diagnosis. Avoids inconsistent naming.

Evidence: Naming conventions are not specified in current artefacts.

Options:

Option A: Template name plus timestamp.

Option B: Template name plus ticket identifier.

Option C: Auto-generated unique identifier only.

## QT-15: Concurrency and multiple tickets [P2]

Why it matters: Prevents race conditions and user confusion. Informs QA stress and concurrency testing.

Evidence: Concurrency constraints are not specified in current artefacts.

Decision A: Do we allow more than one trigger in progress?

Option A: Allow multiple triggers in parallel.

Option B: Block new triggers until the current trigger completes.

Decision B: What does the user see when a second trigger is attempted?

Option A: Block the action with a clear message and preserve inputs.

Option B: Allow the action with a clear warning before confirming.

# Next steps

Assign an owner and due date for each P1 item.

Run a short decision session per cluster: Templates; Validation; Create and trigger; App handoff.

Record selected options in the Decision Record and link to the relevant Jira stories.

QA to draft test scenarios for each P1 item once decisions are recorded.

# Appendix: terms

| Term | Meaning |
| --- | --- |
| Template | A saved T-Plan configuration that can be selected from the ticket to populate fields. |
| Trigger | The user action that starts the plan execution workflow. |
| T-Plan app | The application that displays the triggered plan and its progress. |
| Eligibility | Rules that determine which templates should be available to select in the ticket. |