Quick T-Plan

Decision Requirements and Open Questions Log

| Author | Chris Robertson |
| --- | --- |
| Date | 24 February 2026 |
| Version | 2.0 |
| Status | Draft for Product and Engineering decision |
| Audience | Product Manager, Tech Lead, QA Lead |
| Deadline | Before refinement to avoid late churn and rework |
| Feature Area | Quick T-Plan (Tickets team scope) |

P1 items block story readiness. Resolve before refinement.

# Purpose

This document lists the decisions required to finalise Quick T-Plan behaviour and testing scope. It is written to remove ambiguity before build and reduce mid-sprint clarification loops.

Quick T-Plan allows traders to select a saved T-Plan template from within a trading ticket (Click Trade or MFX), populate order fields from the template, and trigger plan execution via a handoff to the T-Plan application.

## Why These Decisions Matter

- Stops scope churn by making rules explicit and signed off.

- Enables QA to write deterministic test cases and reduces defect ping-pong.

- Prevents unsafe execution behaviour caused by unclear validation or recovery paths.

- Avoids expensive rework where UI expectations and system behaviour drift.

## Cross-Feature Dependencies

Quick T-Plan interacts with multiple existing BidFX feature areas. These dependencies must be considered when making decisions and writing stories.

| Quick T-Plan touches... | Impact on... | Example / Risk |
| --- | --- | --- |
| Template eligibility rules | Venue Plans, Liquidity Plans | Templates may reference venues or capacity types (MP/SFT). If a venue plan tab disables SFT, should templates referencing SFT venues be filtered out? |
| T-Plan app handoff (QT-08) | Trading Tickets (Click Trade, MFX) | The ticket must hand off to the T-Plan app. If the app is unavailable, the trader is blocked mid-workflow. |
| Buy/Sell propagation (QT-06) | Order execution, compliance | Wrong direction propagation across legs is a critical trading risk. Rules must align with existing multi-leg order behaviour in Click Trade. |
| Validation rules (QT-04) | Existing ticket validation | Quick T-Plan validation must be consistent with existing Click Trade and MFX validation. Contradictory rules would confuse traders. |

## Decision Ownership

Per the PM/PO Boundaries document, the following decision boundaries apply to Quick T-Plan:

| Product Manager decides | Product Owner (Chris) decides |
| --- | --- |
| Eligibility rule set scope and completeness (QT-02) | Story slicing and sequencing for implementation |
| Buy/Sell propagation rules if they affect market risk (QT-06) | Acceptance criteria and testability for each story |
| MVP scope: which QT items are in-scope for first release | Validation rule detail within agreed scope (QT-04, QT-05) |
| Failure handling strategy if it affects trade lifecycle (QT-09) | UI copy, empty states, and user recovery paths (QT-03) |

# Evidence and Assumptions

## Evidence Rule

- If behaviour is stated in an approved artefact, record it as evidence against the QT item.

- If it is not stated, treat it as a decision or assumption. Do not implement based on inference.

- Any option in this document is a proposal only until a decision is recorded in the Decision Record and referenced in Jira.

- If a new rule is introduced during refinement, it must be explicitly agreed, versioned, and mapped to impacted QT items.

## Evidence Pack (This Version)

- Quick T-Plan High Level Summary (business intent and stated eligibility criteria)

- Quick T-Plan Happy Path with QT callouts (process flow and decision points)

- Quick T-Plan UI design pack (screen states and copy visible in mock-ups)

- Quick T-Plan open questions register v1.0 (QT-01 to QT-15)

# How to Use This Document

Review each question and select an option, or propose an alternative. Record the selected option in the Decision Record and link it to the relevant Jira story. QA can draft scenarios once P1 decisions are recorded.

Each QT item now includes a suggested story type (per the BA Instructions v2.1 story type framework) and identifies cross-feature dependencies where applicable.

# P1 Decision Summary

| ID | Decision Needed | Owner | Due | Story Type | Blocks |
| --- | --- | --- | --- | --- | --- |
| QT-01 | Eligibility filtering location and data returned | Tech Lead | Before refinement | Spike | Template dropdown, test scope |
| QT-02 | Confirm eligibility rule set is complete and authoritative | Product Manager | Before refinement | Feature | Template dropdown, edge cases |
| QT-03 | No eligible templates: empty state behaviour and messaging | Product + UX | Before refinement | Feature | User recovery path |
| QT-13 | Template retrieval failure behaviour | Product + Tech Lead | Before refinement | Feature | Resilience, QA scenarios |
| QT-04 | Validation matrix per order type plus error messages | Product Manager | Before build start | Feature | ACs, QA coverage |
| QT-05 | When validation runs and how feedback is shown | Product + UX | Before build start | Feature | UX, automation strategy |
| QT-06 | Buy/Sell propagation rules across legs | Product Manager + Tech Lead | Before build start | Feature | Critical correctness |
| QT-07 | Observable create and trigger state model | Tech Lead | Before build start | Spike | UI states, monitoring |
| QT-09 | Failure handling and recovery (retry, cancel, preserve inputs) | Product Manager + Tech Lead | Before build start | Feature | Resilience and support |
| QT-08 | Ticket to T-Plan app handoff behaviour | Tech Lead | Before integration | Enabler | End-to-end flow |
| QT-14 | When T-Plan app is unavailable: user-visible fallback | Product Manager + Tech Lead | Before integration | Feature | Operational resilience |

# Decision Record

Complete this table as decisions are made. This is the source of truth for what has been agreed.

| QT ID | Selected Option | Decision Owner | Date | Jira Link | Notes |
| --- | --- | --- | --- | --- | --- |
| QT-01 |  |  |  |  |  |
| QT-02 |  |  |  |  |  |
| QT-03 |  |  |  |  |  |
| QT-13 |  |  |  |  |  |
| QT-04 |  |  |  |  |  |
| QT-05 |  |  |  |  |  |
| QT-06 |  |  |  |  |  |
| QT-07 |  |  |  |  |  |
| QT-09 |  |  |  |  |  |
| QT-08 |  |  |  |  |  |
| QT-14 |  |  |  |  |  |

# 1. Templates and Eligibility

## QT-01: Where Does Eligibility Filtering Happen?

Priority: P1  |  Suggested story type: Technical Spike  |  Owner: Tech Lead

Why it matters: Affects performance, consistency, and testability. Prevents users seeing templates that cannot be executed.

Evidence: Current artefacts do not specify where eligibility filtering is applied or what data is returned to populate the ticket.

Cross-feature dependency: Eligibility may need to reference venue plan configuration (which capacity types are enabled per tab) and liquidity plan state. If a client’s venue plan disables SFT on the EU tab, templates that route SFT trades through EU venues may need to be filtered. This interaction must be confirmed.

Options:

- Option A: Apply eligibility rules before templates are shown in the ticket, so the ticket receives an already eligible list.

- Option B: Provide a broader list to the ticket and apply eligibility rules within the ticket.

- Option C: Apply a baseline filter before templates are shown, with the ticket applying an additional user-specific filter if required.

Spike output required: Written recommendation with trade-offs (performance, consistency, testability), rough effort estimate per option, and a decision: proceed with Option A, B, or C.

## QT-02: What Are the Eligibility Rules?

Priority: P1  |  Suggested story type: Feature Story  |  Owner: Product Manager

Why it matters: Prevents invalid template selection, rework, and disputes when a template appears but cannot be used.

Evidence: A baseline eligibility list is stated in current artefacts. Completeness and exceptions are not confirmed.

PM/PO boundary note: The scope and completeness of the eligibility rule set is a Product Manager decision (it defines what constitutes a valid trade workflow). I will write the acceptance criteria once the rule set is confirmed.

Options:

- Option A: Treat the stated criteria as complete and enforce strictly.

- Option B: Treat the stated criteria as the minimum. Any additional rules must be explicitly listed and signed off.

- Option C: Expand the rule set now and lock it before build. Requires Product to enumerate the additional rules explicitly.

## QT-03: No Eligible Templates — What Does the User See?

Priority: P1  |  Suggested story type: Feature Story  |  Owner: Product + UX

Why it matters: Ensures users can recover quickly without support escalation. Avoids dead ends and inconsistent guidance.

Evidence: An empty state and tooltip are shown in current artefacts. Final copy and whether the ticket provides a direct route to manage templates is not confirmed.

Options:

- Option A: Disabled dropdown with tooltip explaining why no templates are available.

- Option B: Inline message with an action to open or focus the T-Plan app for template management.

- Option C: Hide the Quick T-Plan option entirely from the ticket.

## QT-13: Template Retrieval Failure — What Happens?

Priority: P1  |  Suggested story type: Feature Story  |  Owner: Product + Tech Lead

Why it matters: Ensures predictable behaviour in degraded states and prevents inconsistent dropdown content.

Evidence: Service failure and timeout behaviour is not specified in current artefacts.

Pattern note: This follows the same resilience pattern as venue plan API failures (see gold standard example TICK-042 AC6). The pending state and error preservation pattern should be consistent across BidFX configuration screens.

Options:

- Option A: Show an error message, disable the dropdown, and provide a retry action.

- Option B: Show last known templates with a clear warning that the data may be stale.

- Option C: Show a generic unavailable message with no recovery action.

# 2. Validation and Order Entry

## QT-04: Validation Rules by Order Type

Priority: P1  |  Suggested story type: Feature Story  |  Owner: Product Manager

Why it matters: QA cannot build coverage without a validation matrix. Reduces rejected trades and ambiguous errors.

Evidence: A validation matrix and user-visible error messages are not specified in current artefacts.

Cross-feature dependency: Validation rules must be consistent with existing Click Trade and MFX ticket validation. If Quick T-Plan applies different rules for the same order type, traders will experience contradictory behaviour. I need confirmation that the validation matrix aligns with or explicitly overrides existing ticket validation.

Options:

- Option A: Minimal validation (required fields only).

- Option B: Full validation aligned to agreed business rules for each order type.

- Option C: Critical rules only, with remaining validation deferred to submit.

## QT-05: When Does Validation Run?

Priority: P1  |  Suggested story type: Feature Story  |  Owner: Product + UX

Why it matters: Directly impacts UX and defect rates. Drives how QA automates and how users recover from mistakes.

Evidence: Validation timing is not specified in current artefacts.

Options:

- Option A: Real-time (on each field change).

- Option B: On blur (when the user leaves a field).

- Option C: On submit only.

- Option D: Hybrid (required fields on blur, complex rules on submit).

## QT-06: Buy/Sell Propagation Across Legs

Priority: P1  |  Suggested story type: Feature Story  |  Owner: Product Manager + Tech Lead

Why it matters: Wrong direction is a critical trading risk. QA needs deterministic rules for multi-leg scenarios.

Evidence: Current artefacts do not fully specify propagation rules across legs for all order types and mixes.

PM/PO boundary note: Buy/Sell propagation rules affect market risk and trade correctness. This is a Product Manager decision. If locked propagation (Option C) is chosen, this has implications for trade lifecycle coverage and must be confirmed against the minimum viable trade lifecycle.

Options:

- Option A: User sets each leg independently (no propagation).

- Option B: First leg sets direction, other legs are pre-populated with the ability to override.

- Option C: Locked propagation: all legs must match the first leg.

# 3. Create and Trigger Behaviour

## QT-07: Create and Trigger — What States Do We Expose?

Priority: P1  |  Suggested story type: Technical Spike  |  Owner: Tech Lead

Why it matters: Prevents state drift and improves support diagnosis. Also drives QA assertions for state transitions.

Evidence: A complete state model is not specified in current artefacts.

Spike output required: A documented state model diagram showing all valid transitions, what the user sees at each state, and how errors are surfaced. Time-box: 2 days.

Options:

- Option A: Simple: Pending → Success or Failed.

- Option B: Detailed: Pending → Validating → Creating → Triggering → Success or Failed.

- Option C: Minimal: Success or Failed only (no intermediate states).

## QT-09: Failure Handling — What Can the User Do?

Priority: P1  |  Suggested story type: Feature Story  |  Owner: Product Manager + Tech Lead

Why it matters: Determines resilience and support load. Avoids users losing work or being left in an unsafe state.

Evidence: Failure recovery behaviour is not specified in current artefacts.

PM/PO boundary note: If failure handling affects whether trades remain active or are cancelled, this is a Product Manager decision (trade lifecycle coverage). The user-facing recovery UX (button placement, copy, retry flow) is a PO decision within the agreed strategy.

Options:

- Option A: Retry only, preserving all inputs.

- Option B: Retry or Cancel (preserve inputs on retry, clear on cancel).

- Option C: Retry, Cancel, or save for later.

# 4. Ticket to T-Plan App Handoff

## QT-08: Handoff Behaviour

Priority: P1  |  Suggested story type: Enabler Story  |  Owner: Tech Lead

Why it matters: Core to the end-to-end flow. Without a clear handoff, success can look like failure to the user.

Evidence: Handoff behaviour is not fully specified in current artefacts.

Cross-feature dependency: This handoff connects the trading ticket (Click Trade or MFX) to the T-Plan application. Both must agree on the communication protocol, data payload, and error handling. This is an enabler story because the feature stories for QT-07 and QT-09 depend on the handoff mechanism being in place.

Options:

- Option A: The ticket attempts to open and focus the T-Plan app automatically.

- Option B: The ticket shows a confirmation with an explicit user action to open the T-Plan app.

- Option C: The ticket opens the app if it is not open, and focuses it if it is already open.

## QT-14: T-Plan App Unavailable — What Happens?

Priority: P1  |  Suggested story type: Feature Story  |  Owner: Product Manager + Tech Lead

Why it matters: Prevents a hard stop and provides clear guidance when the app cannot be opened.

Evidence: App-unavailable behaviour and fallback guidance are not specified in current artefacts.

Options:

- Option A: Show an error with a retry action and clear user guidance.

- Option B: Confirm the request was created and provide a clear way to open the plan later, once the app is available.

- Option C: Prevent the trigger and explain why.

# 5. Lower Priority Items

These items do not block starting work, but must be resolved to complete testing and release readiness.

## QT-10: Post-Execution Reset

Priority: P2  |  Suggested story type: Enhancement Story  |  Owner: Product + UX

Why it matters: Avoids accidental repeats and improves repeat-use efficiency. Impacts regression tests.

Options:

- Option A: Full reset (clear all fields).

- Option B: Partial reset (keep template selected, clear order details).

- Option C: No reset (preserve everything with confirmation before repeat).

## QT-11: Latency and Timeouts

Priority: P2  |  Suggested story type: Feature Story (Technical Notes)  |  Owner: Tech Lead

Why it matters: Sets performance expectations and enables monitoring and QA timing assertions.

Options:

- Option A: 5-second timeout with spinner, then error.

- Option B: 10-second timeout with progress indicator.

- Option C: No timeout, wait indefinitely with a cancel option.

## QT-12: Naming and Display Conventions

Priority: P2  |  Suggested story type: Feature Story  |  Owner: Product + UX

Why it matters: Improves auditability and support diagnosis. Avoids inconsistent naming.

Options:

- Option A: Template name plus timestamp.

- Option B: Template name plus ticket identifier.

- Option C: Auto-generated unique identifier only.

## QT-15: Concurrency and Multiple Tickets

Priority: P2  |  Suggested story type: Feature Story  |  Owner: Tech Lead

Why it matters: Prevents race conditions and user confusion. Informs QA stress and concurrency testing.

Decision A: Do we allow more than one trigger in progress?

- Option A: Allow multiple triggers in parallel.

- Option B: Block new triggers until the current trigger completes.

Decision B: What does the user see when a second trigger is attempted?

- Option A: Block the action with a clear message and preserve inputs.

- Option B: Allow the action with a clear warning before confirming.

# Next Steps

- Assign an owner and due date for each P1 item.

- Run a short decision session per cluster: Templates (QT-01, QT-02, QT-03, QT-13); Validation (QT-04, QT-05, QT-06); Create and Trigger (QT-07, QT-09); App Handoff (QT-08, QT-14).

- Record selected options in the Decision Record and link to the relevant Jira stories.

- QA to draft test scenarios for each P1 item once decisions are recorded.

- I will write user stories per the v2.1 story type framework once decisions are confirmed: Feature Stories for most items, Spikes for QT-01 and QT-07, Enabler for QT-08.

## Suggested Story Sequencing

Based on dependencies between QT items, I propose the following implementation order:

| Phase | Stories | Type | Depends On |
| --- | --- | --- | --- |
| Sprint 1 | QT-01 (eligibility location), QT-07 (state model) | Spikes | None (these are investigations) |
| Sprint 1 | QT-08 (handoff mechanism) | Enabler | None (foundational) |
| Sprint 2 | QT-02 (eligibility rules), QT-03 (empty state), QT-13 (retrieval failure) | Feature Stories | QT-01 spike completed |
| Sprint 2 | QT-04 (validation matrix), QT-05 (validation timing), QT-06 (buy/sell) | Feature Stories | PM decisions on rules |
| Sprint 3 | QT-09 (failure handling), QT-14 (app unavailable) | Feature Stories | QT-07 spike, QT-08 enabler |
| Sprint 3+ | QT-10, QT-11, QT-12, QT-15 (P2 items) | Feature / Enhancement | P1 items complete |

# Appendix: Terms

Terms specific to Quick T-Plan. For general BidFX platform terms (venue, capacity type, venue plan, liquidity plan, etc.), refer to the platform glossary in the BA Instructions v2.1.

| Term | Meaning |
| --- | --- |
| Template | A saved T-Plan configuration that can be selected from the ticket to populate fields. |
| Trigger | The user action that starts the plan execution workflow. |
| T-Plan app | The application that displays the triggered plan and its progress. |
| Eligibility | Rules that determine which templates should be available to select in the ticket. |
| Handoff | The transition from the trading ticket to the T-Plan application after a trigger is initiated. |
| Quick T-Plan | The feature allowing traders to select and trigger T-Plan templates directly from within a trading ticket (Click Trade or MFX). |

# Version History

| Version | Date | Changes |
| --- | --- | --- |
| 1.0 | 26 Jan 2026 | Initial draft with QT-01 to QT-15. |
| 1.5 | 26 Jan 2026 | Refined question structure, added evidence rule, added decision record table. |
| 2.0 | 24 Feb 2026 | Rebuilt using BA Instructions v2.1 framework. Added: cross-feature dependency analysis, PM/PO decision boundary mapping, story type classification per QT item, suggested story sequencing, pattern references to existing BidFX UI patterns, and expanded glossary with handoff term. |